## Slide 1
Denotes reforms to be completed in FY 2017-18
INSTRUCTIONS FOR REFORMS IMPLEMENTATION (2015-18)
KINDLY UPLOAD ALL THE DOCUMENTS SUPPORTING REFORM COMPLETION EVIDENCE TO YOUR ULB WEBSITE
HYPERLINK YOUR ANNEXURES TO THE ANNEXURE COLUMN AGAINST EACH REFORMS MILESTONE SUPPORTING YOUR MILESTONE STATUS.
MILESTONING SHOWING “STATE INITIATIVE” IN STATUS COLUMN IS THE REFORM AT STATE LEVEL , HOWEVER IF THERE IS ANY INITIATIVE DONE BY ULB AGAINST IT . KINDLY MENTION IT.

## Slide 2
 | REFORMS | TIMELINE | CURRENT STATUS | ANNEXURE
1 - E Governance |  |  |  | 
1 | Creation of Website | Sept 2016 | Completed http://www.nppjaunpuronline.org | ANNEX 1.1
2 | Publication of e-newsletter, Digital India Support | Sept 2016 | ongoing | ANNEX 1.2
3 | Support Digital India (ducting to be done on PPP mode or by the ULB itself.) | Sept 2016 | ongoing | ANNEX 1.3
4 | Coverage with E-MAAS (from the date of hosting the software) Registration of Birth, Death and Marriage, Water & Sewerage Charges, Grievance Redressal, Property Tax, Advertisement tax, Issuance of Licenses, Building Permissions, Mutations, Payroll, Pension and e- procurement | March 2017 | Only registration of death and birth in executed online on web site csrorgi.gov.in. BIRTH and DEATH registration start on enagar sewa soon And grievance redressel is executed nagar palika website www.nppjaunpuronline.org Already it will covert on enagar sewa website and required data send to nic. Online payment of tax is going on Data of 20 wards out of 31 wards nic website. And running for gateway system for payment. But already sending data of 31 wards detail to nic website. | ANNEX 1.4.1 ANNEX 1.4.2 ANNEX 1.4.3 ANNEX 1.4.4 ANNEX 1.4.5 ANNEX 1.4.6 ANNEX 1.4.7 ANNEX 1.4.8 ANNEX 1.4.9 ANNEX 1.4.10 ANNEX 1.4.11
Uttar Pradesh- Reform Milestones under AMRUT

## Slide 3
 | REFORMS | TIMELINE | CURRENT STATUS | ANNEXURE
1 - E Governance (contd..) |  |  |  | 
5 | Personnel Staff Management | Mar 2018 | Ongoing | ANNEX 1.5
6 | Project Management | Mar 2018 | Ongoing | ANNEX 1.6
2 - Constitution and Professionalization of municipal cadre |  |  |  | 
1 | Policy for engagement of interns in ULBs and implementation | Sept 2016 | - | ANNEX 2.1
2 | Establishment of municipal cadre | March 2017 | - | ANNEX 2.2
3 | Cadre linked training | March 2017 | Ongoing | ANNEX 2.3
4 | The State will prepare a Policy for Right-sizing the number of municipal functionaries depending on, say, population of the ULB, generation of internal resources and expenditure on salaries. | March 2018 | STATE INITIATIVE | ANNEX 2.4
Uttar Pradesh- Reform Milestones under AMRUT

## Slide 4
 | REFORMS | TIMELINE | CURRENT STATUS | ANNEXURE
3 - Augmenting Double Entry Accounting |  |  |  | 
1 | Complete migration to double entry accounting system and obtaining an audit certificate to the effect from FY 2012-13 onwards. | Sept 2016 | From year 2012 to year 2016 Completed | ANNEX 3.1
2 | Publication of annual financial statement on website | Sept 2016 | Completed | ANNEX 3.2
3 | Appointment of internal auditor | March 2017 | The auditor is appointed by ULBs itself here is no appointment of internal auditor | ANNEX 3.3
4 - Urban planning and City Development Plans |  |  |  | 
1 | Preparation of SLIP and SAAP | Mar 2017 | Slip for water supply completed Slip for park completed | ANNEX 4.1
2 | Develop at least one children park every year in the AMRUT cities | Mar 2017 (REPEAT) | Ongoing E-tender for (Bhagat singh park is selected for SAAP Year-2015-16 & pandit deendayal upadhayay park is selected for SAAP Year 2016-2017 from 19-03-2018 to 10-04-2018, and jessij park is selected for SAAP Year-2016-2017 ongoing etender from 27-02-2018 to 26-03-2018) | ANNEX 4.2
Uttar Pradesh- Reform Milestones under AMRUT

## Slide 5
 | REFORMS | TIMELINE | CURRENT STATUS | ANNEXURE
4 - Urban planning and City Development Plans (Contd…) |  |  |  | 
3 | Make action plans to progressively increase green cover in cities to 15% in 5 years. | March 2016 | Ongoing | ANNEX 4.3
4 | Energy Efficiency Projects | June 2017 | Ongoing | ANNEX 4.4
5 | Establish a system for maintaining of parks, playground and recreational areas relying on public private partnerships (PPP) model | Sep 2016 | STATE INITIATIVE | ANNEX 4.5
6 | Make a State Level policy for implementing the parameters given in the National Mission for sustainable habitat | Mar 2017 | STATE INITIATIVE | ANNEX 4.6
7 | Establish Urban Development Authorities | Mar 2018 | STATE INITIATIVE | ANNEX 4.7
8 | Preparation of Master Plan using GIS. | Mar 2019 | STATE INITIATIVE | ANNEX 4.8
Uttar Pradesh- Reform Milestones under AMRUT

## Slide 6
 | REFORMS | TIMELINE | CURRENT STATUS | ANNEXURE
5 - Devolution of funds and functions |  |  |  | 
1 | Ensure transfer of 14th FC devolution to ULBs | Sept 2016 | Completed | ANNEX 5.1
2 | Appointment of State Finance Commission (SFC) and making decisions | Sept 2016 | STATE INITIATIVE | ANNEX 5.2
3 | Transfer of all function to ULBs | Sept 2016 | STATE INITIATIVE | ANNEX 5.3
4 | Implementation of SFC recommendations within timeline | March 2017 | STATE INITIATIVE | ANNEX 5.4
6 – Revision of Building Bye-Laws |  |  |  | 
1 | Revision of Building bye laws periodically | Sept 2016 | Done by VINIYAMIT CHHETRA Jaunpur | ANNEX 6.1
2 | Create single window clearance for all approvals to give building permissions | Sept 2016 | Done by VINIYAMIT CHHETRA Jaunpur | ANNEX 6.2
3 | Adoption of Model Building Bye-Laws-2016 | Mar 2017 | Done by VINIYAMIT CHHETRA Jaunpur | ANNEX 6.3
Uttar Pradesh- Reform Milestones under AMRUT

## Slide 7
 | REFORMS | TIMELINE | CURRENT STATUS | ANNEXURE
7 – Set-up financial intermediary at state level |  |  |  | 
1 | Establish and operationalize financial intermediary- pool finance, access external funds, float municipal bonds | March 2017 | STATE INITIATIVE | ANNEX 7.1
8a- Municipal tax and fees improvement |  |  |  | 
1 | At least 90% Coverage & At least 90% Collection | Sep 2016 | Completed | ANNEX 8a.1.1 ANNEX 8a.1.2
2 | Make policy to periodically revise property tax, levy charges and other fees | Sep 2016 | According to bye lows self assessment is implemented from 2015 & all collection is done according to assessment . | ANNEX 8a.2
3 | Post demand collection book (DCB) of tax details on the website | Sep 2016 | Demand collection for 2017-18 have been uploaded on the website. House tax module has been made and currently demand is being feeded after which it would be done online. | ANNEX 8a.3
4 | Achieve full potential advertisement revenue by making a policy for destination specific potential having dynamic pricing module. | Sep 2016 | Advertisement bye laws dated 1st april 2015 has been implemented in Nagar Palika Parishad Jaunpur. Currently advertisement is being done on contract basis. | ANNEX 8a.4
Uttar Pradesh- Reform Milestones under AMRUT

## Slide 8
 | REFORMS | TIMELINE | CURRENT STATUS | ANNEXURE
8b- Improvement in levy and collection of user charges |  |  |  | 
1 | Adopt a policy on user charges for individual and institutional assessment in which a differential rate is charged for water use and adequate safeguards are included to take care of interests of the vulnerable. | Sep 2016 | - | ANNEX 8b.1
2 | Make action plan to reduce water losses to less than 20 % and publish on website | Sep 2016 | Water leakage points are being repaired on daily basis due to which water leakage has reduced significantly. And the re-organization of water supply scheme is on progress by Jal Nigam. Illegal water supply are being legalized. Jaunpur nagar palika start 20 % NRW plan on nppjaunpuronline.org | ANNEX 8b.2
3 | Separate accounts for user charges | Sep 2016 | Ongoing | ANNEX 8b.3
4 | At least 90 % billing & At least 90% collection | Sep 2016 | Ongoing | ANNEX 8b.4.1 & ANNEX 8b.4.2
9 – Credit Rating |  |  |  | 
1 | Complete the credit ratings of the ULBs | June 2017 | Completed | ANNEX 9.1
Uttar Pradesh- Reform Milestones under AMRUT

## Slide 9
 | REFORMS | TIMELINE | CURRENT STATUS | ANNEXURE
10 – Energy and water audit |  |  |  | 
1 | Energy (street lights ) and water audit (including non-revenue water or losses audit) | Sept 2016 | ONGOING | ANNEX 10.1
2 | Making STPs and WTPs energy efficient | Sept 2016 | Old WTPs is running but STPs is not available in jaunpur | ANNEX 10.2
3 | Optimize energy consumption in street lights by using energy efficient lights and increasing reliance on renewable energy | Sept 2016 | Already given to requirement data regarding street light to the EESL and waiting for the proposal from EESL to NPP Jaunpur. | ANNEX 10.3
4 | Waste Water recycling | March 2017 | STATE INITIATIVE | ANNEX 10.4
5 | Faecal Sludge Management |  | STATE INITIATIVE | ANNEX 10.5
Uttar Pradesh- Reform Milestones under AMRUT

## Slide 10
 | REFORMS | TIMELINE | CURRENT STATUS | ANNEXURE
11 – Swachh Bharat Mission |  |  |  | 
1 | Elimination of open defecation. | March 2018 | 24 Wards are O.D.F. in NPP Jaunpur | ANNEX 11.1
2 | Waste Collection (100%), | March 2018 | 100% Door To Door Collection in 19 wards in NPP Jaunpur | ANNEX 11.2
3 | Transportation of Waste (100%). | March 2018 | Completed | ANNEX 11.3
4 | Scientific Disposal (100%). | March 2018 | ONGOING | ANNEX 11.4
Uttar Pradesh- Reform Milestones under AMRUT